NexDrive Academy

Complete Project Todo List

Generated: February 2026 | BMAD Phase 4 Ready

## Status Legend

| ✓ DONE Completed | ▶ READY Next action | ◈ SPEC DONE Spec written, not built | ⊘ BLOCKED Needs decision | ○ PENDING Future phase |
| --- | --- | --- | --- | --- |

# SECTION 1 — Infrastructure & Foundation

These tasks must be complete before any feature development begins. Most are already done.

## 1.1 Repository & Code

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| 1.1 | Clone repo + create dev/restructure branch | Foundation | ✓ DONE |  |
| 1.2 | Remove Vite landing page (old nexdrive-app submodule) | Foundation | ✓ DONE |  |
| 1.3 | Copy nexdrive-academy → nexdrive-platform/ folder | Foundation | ✓ DONE |  |
| 1.4 | Move all docs → docs/ folder | Foundation | ✓ DONE |  |
| 1.5 | Push restructured repo to GitHub (dev/restructure branch) | Foundation | ✓ DONE |  |
| 1.6 | Configure git identity (name + email) | Foundation | ✓ DONE | subscriptions@iondna.com.au |
| 1.7 | Merge dev/restructure → main branch | Foundation | ▶ READY | Decision needed |
| 1.8 | Set up GitHub branch protection rules on main | Foundation | ○ PENDING |  |
| 1.9 | Create .env.local from .env.example | Foundation | ▶ READY | Need all API keys |

## 1.2 Database (Neon)

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| 2.1 | Neon project created (Sydney ap-southeast-2) | Foundation | ✓ DONE | rough-bonus-24473548 |
| 2.2 | All 26 tables deployed to Neon | Foundation | ✓ DONE | Schema live |
| 2.3 | pgvector extension enabled (for RAG) | Foundation | ✓ DONE | rag_chunks table present |
| 2.4 | Create Neon dev branch for development | Foundation | ▶ READY | Use branching — never dev on main |
| 2.5 | Create Neon staging branch | Foundation | ○ PENDING | Before first deploy |
| 2.6 | Add DATABASE_URL to .env.local | Foundation | ▶ READY | Get from Neon console |
| 2.7 | Seed competency_tasks (23 ACT CBT&A tasks) | Foundation | ▶ READY | Required for CBT&A engine |
| 2.8 | Seed services table (lesson types + prices) | Foundation | ▶ READY | Rob to provide pricing |
| 2.9 | Seed instructors table (Rob's profile) | Foundation | ▶ READY | After Clerk setup |

## 1.3 Authentication (Clerk)

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| 3.1 | Create Clerk application | Foundation | ▶ READY | clerk.com |
| 3.2 | Enable MFA + passkeys in Clerk dashboard | Foundation | ▶ READY |  |
| 3.3 | Configure custom roles: admin, instructor, student, parent | Foundation | ▶ READY | Via Clerk JWT claims |
| 3.4 | Add CLERK_SECRET_KEY + NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY to .env | Foundation | ▶ READY |  |
| 3.5 | Set up Clerk webhook → /api/v1/webhooks/clerk | Foundation | ▶ READY | Syncs users to profiles table |
| 3.6 | Install Clerk middleware in Next.js (src/middleware.ts) | Foundation | ▶ READY | Already scaffolded |
| 3.7 | Test: create Rob's admin account in Clerk | Foundation | ▶ READY | First real user |
| 3.8 | Verify profile row created in Neon on Clerk signup | Foundation | ▶ READY | Webhook test |

## 1.4 File Storage (Cloudflare R2)

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| 4.1 | Create R2 bucket in Cloudflare (Sydney/APAC) | Foundation | ▶ READY |  |
| 4.2 | Create R2 API token with read/write access | Foundation | ▶ READY |  |
| 4.3 | Add R2 credentials to .env (endpoint, key, secret, bucket) | Foundation | ▶ READY |  |
| 4.4 | Test file upload via adapter | Foundation | ▶ READY | After step 4.3 |

## 1.5 Cache (Upstash Redis)

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| 5.1 | Create Upstash Redis instance (Sydney) | Foundation | ▶ READY | upstash.com |
| 5.2 | Add UPSTASH_REDIS_REST_URL + TOKEN to .env | Foundation | ▶ READY |  |
| 5.3 | Test rate limiting middleware | Foundation | ▶ READY | After step 5.2 |

## 1.6 Hosting (Vercel)

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| 6.1 | Connect GitHub repo to Vercel | Foundation | ▶ READY | vercel.com |
| 6.2 | Set Vercel region to Sydney (syd1) | Foundation | ▶ READY | In project settings |
| 6.3 | Add all environment variables to Vercel | Foundation | ▶ READY | After .env.local is complete |
| 6.4 | Confirm first deploy succeeds | Foundation | ▶ READY |  |
| 6.5 | Connect custom domain (nexdriveacademy.com.au) | Foundation | ○ PENDING | Need domain purchase |
| 6.6 | Set up SSL certificate (Vercel auto) | Foundation | ○ PENDING | Auto after domain connect |

## 1.7 CI/CD & Monitoring

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| 7.1 | Set up Sentry project (error tracking) | Foundation | ▶ READY | sentry.io |
| 7.2 | Add SENTRY_DSN to .env | Foundation | ▶ READY |  |
| 7.3 | Set up PostHog project (analytics) | Foundation | ○ PENDING | Phase 1 launch |
| 7.4 | Set up GA4 property | Foundation | ○ PENDING | Phase 1 launch |
| 7.5 | GitHub Actions: lint + typecheck on PR | Foundation | ○ PENDING |  |

# SECTION 2 — Phase 1: Revenue Engine (Weeks 3–6)

Goal: Take money. Let students book. Notify Rob. Nothing else matters until this works.

## 2.1 SPEC Documents

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| S01 | SPEC-01: Database Schema ERD | Specs | ◈ SPEC DONE | Complete |
| S02 | SPEC-02: Auth & RBAC Design | Specs | ◈ SPEC DONE | Complete |
| S03 | SPEC-03: Booking Engine API | Specs | ◈ SPEC DONE | Complete |
| S04 | SPEC-04: Payment Engine API | Specs | ◈ SPEC DONE | Complete |
| S05 | SPEC-05: CRM & Contacts API | Specs | ◈ SPEC DONE | Complete |
| S06 | SPEC-06: Website Booking Widget | Specs | ◈ SPEC DONE | Complete |
| S07 | SPEC-07: Notification Engine | Specs | ◈ SPEC DONE | Complete |

## 2.2 C01 — Website (Public-Facing)

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C01-1 | Gather Rob's website copy (services, pricing, bio) | Phase 1 | ⊘ BLOCKED | Rob to provide content |
| C01-2 | Design homepage layout + component plan | Phase 1 | ⊘ BLOCKED | Needs content first |
| C01-3 | Build homepage (hero, services, CTA, social proof) | Phase 1 | ○ PENDING |  |
| C01-4 | Build services page | Phase 1 | ○ PENDING |  |
| C01-5 | Build about / instructor page (Rob's bio) | Phase 1 | ○ PENDING |  |
| C01-6 | Build contact page | Phase 1 | ○ PENDING |  |
| C01-7 | Connect booking widget to website | Phase 1 | ○ PENDING | After C08 + C02 |
| C01-8 | Mobile responsive pass (test on iPhone) | Phase 1 | ○ PENDING |  |
| C01-9 | SEO basics: meta tags, sitemap.xml, robots.txt | Phase 1 | ○ PENDING |  |
| C01-10 | Google Business Profile setup | Phase 1 | ○ PENDING | Rob to do in Google |

## 2.3 C08 — Booking Engine API

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C08-1 | Build availability service (reads availability_rules + overrides) | Phase 1 | ▶ READY |  |
| C08-2 | Build slot generation (available time slots for given date) | Phase 1 | ▶ READY |  |
| C08-3 | Build slot locking (Upstash Redis, 10-min hold) | Phase 1 | ▶ READY |  |
| C08-4 | POST /api/v1/bookings — create booking | Phase 1 | ▶ READY |  |
| C08-5 | GET /api/v1/availability — public slot query | Phase 1 | ▶ READY |  |
| C08-6 | Booking confirmation logic (update status, trigger notifications) | Phase 1 | ▶ READY |  |
| C08-7 | Cancellation + rescheduling logic | Phase 1 | ▶ READY |  |
| C08-8 | Rob's availability management UI (set working hours) | Phase 1 | ○ PENDING |  |
| C08-9 | Calendar view for Rob (day/week view of bookings) | Phase 1 | ○ PENDING |  |
| C08-10 | Automated reminder scheduling (24h + 2h before lesson) | Phase 1 | ○ PENDING | Needs C18 |

## 2.4 C02 — Booking Widget (Public)

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C02-1 | Service selection step (pick lesson type) | Phase 1 | ▶ READY |  |
| C02-2 | Date picker (show available days) | Phase 1 | ▶ READY |  |
| C02-3 | Time slot picker (show available slots) | Phase 1 | ▶ READY |  |
| C02-4 | Student details form (name, email, phone, licence stage) | Phase 1 | ▶ READY |  |
| C02-5 | Payment step (integrate C10) | Phase 1 | ▶ READY |  |
| C02-6 | Booking confirmation screen | Phase 1 | ▶ READY |  |
| C02-7 | Embed widget on website (C01) | Phase 1 | ○ PENDING |  |
| C02-8 | Mobile optimisation (must work on iPhone) | Phase 1 | ○ PENDING |  |

## 2.5 C10 — Payment Engine

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C10-1 | Decide: Stripe vs Tyro vs Square (AU market) | Phase 1 | ⊘ BLOCKED | Rob to decide |
| C10-2 | Create merchant account with chosen provider | Phase 1 | ⊘ BLOCKED | Needs decision |
| C10-3 | Build payment adapter (wraps chosen provider) | Phase 1 | ⊘ BLOCKED | Needs decision |
| C10-4 | Payment intent creation (before booking confirms) | Phase 1 | ○ PENDING |  |
| C10-5 | Webhook handler (payment succeeded → confirm booking) | Phase 1 | ○ PENDING |  |
| C10-6 | Refund flow (cancellations) | Phase 1 | ○ PENDING |  |
| C10-7 | Payment receipts via email (C18) | Phase 1 | ○ PENDING |  |
| C10-8 | Package purchase flow (buy 10-lesson pack) | Phase 1 | ○ PENDING | Phase 6 C23 |

## 2.6 C09 — CRM (Contacts)

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C09-1 | Contact creation on booking (prospect → enrolled) | Phase 1 | ▶ READY |  |
| C09-2 | Contact list view for Rob (admin) | Phase 1 | ▶ READY |  |
| C09-3 | Contact detail view (history, lessons, payments) | Phase 1 | ▶ READY |  |
| C09-4 | Lead lifecycle status management | Phase 1 | ▶ READY |  |
| C09-5 | Manual contact creation (for phone bookings) | Phase 1 | ▶ READY |  |
| C09-6 | Search + filter contacts | Phase 1 | ○ PENDING |  |

## 2.7 C18 — Notification Engine

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C18-1 | Set up Resend account + domain verification | Phase 1 | ▶ READY |  |
| C18-2 | Set up Twilio AU number (SMS) | Phase 1 | ▶ READY |  |
| C18-3 | Booking confirmation email (to student) | Phase 1 | ▶ READY |  |
| C18-4 | Booking confirmation SMS (to student) | Phase 1 | ▶ READY |  |
| C18-5 | New booking alert to Rob (email + SMS) | Phase 1 | ▶ READY |  |
| C18-6 | Lesson reminder email (24h before) | Phase 1 | ▶ READY |  |
| C18-7 | Lesson reminder SMS (2h before) | Phase 1 | ▶ READY |  |
| C18-8 | Cancellation confirmation email | Phase 1 | ○ PENDING |  |
| C18-9 | Payment receipt email | Phase 1 | ○ PENDING |  |

# SECTION 3 — Phase 2: AI Agents (Weeks 7–12)

Goal: Never miss a lead. AI handles enquiries 24/7 across voice, SMS, and web chat.

## 3.1 SPEC Documents

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| S08 | SPEC-08: RAG Knowledge Engine | Specs | ◈ SPEC DONE | Complete (v1.1) |
| S09 | SPEC-09: Voice Agent Integration | Specs | ◈ SPEC DONE | Complete |
| S10 | SPEC-10: SMS Chatbot | Specs | ◈ SPEC DONE | Complete |
| S11 | SPEC-11: Web Chat Widget | Specs | ◈ SPEC DONE | Complete |

## 3.2 C07 — RAG Knowledge Engine

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C07-1 | Build RAG document ingestion pipeline | Phase 2 | ○ PENDING |  |
| C07-2 | Integrate OpenAI text-embedding-3-large | Phase 2 | ○ PENDING |  |
| C07-3 | Store embeddings in Neon pgvector (rag_chunks) | Phase 2 | ○ PENDING |  |
| C07-4 | Build vector similarity search endpoint | Phase 2 | ○ PENDING |  |
| C07-5 | Build RAG query handler (retrieve + Claude API response) | Phase 2 | ○ PENDING |  |
| C07-6 | Seed knowledge base (ACT road rules, NexDrive services, CBT&A info) | Phase 2 | ○ PENDING | Rob to provide documents |
| C07-7 | Test RAG accuracy on common student questions | Phase 2 | ○ PENDING |  |

## 3.3 C05 — Voice Agent

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C05-1 | Evaluate voice providers: Vapi, Bland, Retell | Phase 2 | ⊘ BLOCKED | Decision needed |
| C05-2 | Select voice provider + build adapter | Phase 2 | ⊘ BLOCKED | Needs evaluation |
| C05-3 | Connect voice agent to RAG engine (C07) | Phase 2 | ○ PENDING |  |
| C05-4 | Build call flow: greeting → enquiry → booking hand-off | Phase 2 | ○ PENDING |  |
| C05-5 | Connect to Twilio AU inbound number | Phase 2 | ○ PENDING |  |
| C05-6 | Store call logs in call_logs table | Phase 2 | ○ PENDING |  |
| C05-7 | Test: missed call → AI calls back within 60 seconds | Phase 2 | ○ PENDING |  |

## 3.4 C06 — SMS Chatbot

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C06-1 | Twilio inbound SMS webhook → /api/v1/sms | Phase 2 | ○ PENDING |  |
| C06-2 | SMS intent classification (booking, enquiry, cancel, other) | Phase 2 | ○ PENDING |  |
| C06-3 | Connect to RAG engine for knowledge answers | Phase 2 | ○ PENDING |  |
| C06-4 | Booking flow via SMS (confirm slot, collect details) | Phase 2 | ○ PENDING |  |
| C06-5 | Conversation thread management (conversations + messages tables) | Phase 2 | ○ PENDING |  |
| C06-6 | Escalation to Rob when AI unsure | Phase 2 | ○ PENDING |  |

## 3.5 C04 — Web Chat Widget

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C04-1 | Build chat bubble UI (bottom-right on website) | Phase 2 | ○ PENDING |  |
| C04-2 | Connect to RAG engine (same as SMS + voice) | Phase 2 | ○ PENDING |  |
| C04-3 | Typing indicator + streaming response | Phase 2 | ○ PENDING |  |
| C04-4 | Lead capture (collect name + email in chat) | Phase 2 | ○ PENDING |  |
| C04-5 | Hand-off to booking widget from chat | Phase 2 | ○ PENDING |  |

# SECTION 4 — Phase 3: Digitise Paperwork (Weeks 13–20)

Goal: Replace paper Form 10.044 records. Digital, append-only, auditable lesson records.

## 4.1 SPEC Documents

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| S12 | SPEC-12: Instructor Workstation | Specs | ◈ SPEC DONE | Complete |
| S13 | SPEC-13: CBT&A Compliance Engine | Specs | ◈ SPEC DONE | Complete (v2.1) |
| S14 | SPEC-14: E-Signature Service | Specs | ◈ SPEC DONE | Complete |
| S15 | SPEC-15: Audit Trail | Specs | ◈ SPEC DONE | Complete |
| S16 | SPEC-16: Lesson Bridge Forms | Specs | ◈ SPEC DONE | Complete |

## 4.2 C11 — Instructor Workstation

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C11-1 | Build offline-capable PWA (Service Worker + IndexedDB) | Phase 3 | ○ PENDING |  |
| C11-2 | Lesson recording screen (date, duration, student, vehicle) | Phase 3 | ○ PENDING |  |
| C11-3 | CBT&A task checklist (23 tasks, inline in lesson form) | Phase 3 | ○ PENDING |  |
| C11-4 | Background sync (push offline records when signal returns) | Phase 3 | ○ PENDING |  |
| C11-5 | Private notes field (never visible to students) | Phase 3 | ○ PENDING |  |
| C11-6 | Today's lesson queue view | Phase 3 | ○ PENDING |  |
| C11-7 | Test on iPhone in airplane mode → reconnect → sync | Phase 3 | ○ PENDING |  |

## 4.3 C12 — CBT&A Compliance Engine

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C12-1 | Seed all 23 competency tasks with correct ACT codes | Phase 3 | ▶ READY | Data exists, needs seed script |
| C12-2 | Build competency recording API (append-only writes) | Phase 3 | ○ PENDING |  |
| C12-3 | Competency progress calculation (per student) | Phase 3 | ○ PENDING |  |
| C12-4 | Competency dashboard for Rob (all students overview) | Phase 3 | ○ PENDING |  |
| C12-5 | Build Form 10.044 digital equivalent record | Phase 3 | ○ PENDING |  |
| C12-6 | PDF export of competency record (for ACT submission) | Phase 3 | ○ PENDING |  |
| C12-7 | Verify append-only constraint (no updates, no deletes) | Phase 3 | ○ PENDING |  |

## 4.4 C13 — E-Signature Service

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C13-1 | Student signs lesson record after each lesson | Phase 3 | ○ PENDING |  |
| C13-2 | Instructor signs lesson record | Phase 3 | ○ PENDING |  |
| C13-3 | Store signatures in Cloudflare R2 (PNG) | Phase 3 | ○ PENDING |  |
| C13-4 | Store signature hash + metadata in signatures table | Phase 3 | ○ PENDING |  |
| C13-5 | Build signature canvas (finger-friendly on iPhone) | Phase 3 | ○ PENDING |  |
| C13-6 | Signature verification endpoint | Phase 3 | ○ PENDING |  |

## 4.5 C14 — Audit Trail

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C14-1 | Build append-only audit_log writer (all compliance events) | Phase 3 | ○ PENDING |  |
| C14-2 | SHA-256 hash chain implementation | Phase 3 | ○ PENDING |  |
| C14-3 | Audit log viewer for Rob (admin panel) | Phase 3 | ○ PENDING |  |
| C14-4 | Tamper detection verification endpoint | Phase 3 | ○ PENDING |  |

## 4.6 C15 — Private Notes

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C15-1 | Private notes API (create, read — instructor only) | Phase 3 | ○ PENDING |  |
| C15-2 | Verify notes NEVER appear in student/parent API responses | Phase 3 | ○ PENDING | Critical security test |
| C15-3 | Private notes UI in instructor workstation | Phase 3 | ○ PENDING |  |

## 4.7 C25 — Lesson Bridge Forms

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C25-1 | Build lesson bridge form (between-lesson homework) | Phase 3 | ○ PENDING |  |
| C25-2 | Student completes form before next lesson | Phase 3 | ○ PENDING |  |
| C25-3 | Rob views completed forms in workstation | Phase 3 | ○ PENDING |  |
| C25-4 | Link bridge forms to lesson records | Phase 3 | ○ PENDING |  |

# SECTION 5 — Phase 4: Student & Parent Experience (Weeks 21–28)

Goal: Students and parents can self-serve. Rob stops getting phone calls for basic info.

## 5.1 SPEC Documents

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| S17 | SPEC-17: Student Portal | Specs | ◈ SPEC DONE | Complete |
| S18 | SPEC-18: Parent Resource Centre | Specs | ◈ SPEC DONE | Complete |
| S19 | SPEC-19: Self-Assessment Module | Specs | ◈ SPEC DONE | Complete |

## 5.2 C03 — Student Portal

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C03-1 | Student login via Clerk (student role) | Phase 4 | ○ PENDING |  |
| C03-2 | Upcoming lessons view | Phase 4 | ○ PENDING |  |
| C03-3 | Lesson history view | Phase 4 | ○ PENDING |  |
| C03-4 | CBT&A competency progress view | Phase 4 | ○ PENDING |  |
| C03-5 | Lesson bridge form submission | Phase 4 | ○ PENDING |  |
| C03-6 | Booking cancellation / reschedule | Phase 4 | ○ PENDING |  |
| C03-7 | Payment history | Phase 4 | ○ PENDING |  |

## 5.3 C16 — Parent Resource Centre

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C16-1 | Parent login via Clerk (parent role) | Phase 4 | ○ PENDING |  |
| C16-2 | Link parent to student (parent_student_links) | Phase 4 | ○ PENDING |  |
| C16-3 | View student competency progress (read-only) | Phase 4 | ○ PENDING |  |
| C16-4 | View upcoming lessons | Phase 4 | ○ PENDING |  |
| C16-5 | Verify private notes NEVER shown to parents | Phase 4 | ○ PENDING | Critical security test |

## 5.4 C24 — Self-Assessment Tool

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C24-1 | Build student self-assessment questionnaire | Phase 4 | ○ PENDING |  |
| C24-2 | Store responses in self_assessments table | Phase 4 | ○ PENDING |  |
| C24-3 | Display self-assessment results to Rob in workstation | Phase 4 | ○ PENDING |  |

# SECTION 6 — Phase 5 & 6: Content & Scale (Weeks 29–42)

These phases are future. Focus on Phase 1 first.

## 6.1 SPEC Documents

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| S20 | SPEC-20: Competency Hub Content | Specs | ◈ SPEC DONE | Complete |

## 6.2 Phase 5 — Content & Authority (Weeks 29–34)

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C17-1 | Build Competency Hub (student learning content) | Phase 5 | ○ PENDING |  |
| C17-2 | Content: 23 CBT&A task explanations + videos | Phase 5 | ○ PENDING | Rob to record videos |
| C17-3 | Quizzes per competency task | Phase 5 | ○ PENDING |  |
| C01-E | Blog / SEO content expansion | Phase 5 | ○ PENDING |  |

## 6.3 Phase 6 — Scale (Weeks 35–42)

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| C19-1 | Admin panel (full platform management for Rob) | Phase 6 | ○ PENDING |  |
| C20-1 | Multi-instructor RBAC (add second instructor) | Phase 6 | ○ PENDING |  |
| C23-1 | Package manager (bulk lesson packs) | Phase 6 | ○ PENDING |  |
| C21-1 | Analytics dashboard (revenue, bookings, CBT&A) | Phase 6 | ○ PENDING |  |
| C22-1 | Waitlist manager | Phase 6 | ○ PENDING |  |

# SECTION 7 — Decisions Needed From Rob

These cannot be built until Rob makes a call. Everything else can proceed.

| # | Task | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| D1 | Payment provider: Stripe vs Tyro vs Square | Decisions | ⊘ BLOCKED | Stripe easiest; Tyro most AU |
| D2 | Voice agent provider: Vapi vs Bland vs Retell | Decisions | ⊘ BLOCKED | Need eval session |
| D3 | Domain name: nexdriveacademy.com.au — purchased? | Decisions | ⊘ BLOCKED | Rob to check/buy |
| D4 | Merge dev/restructure → main branch now? | Decisions | ⊘ BLOCKED | Recommend: yes |
| D5 | Website copy: services list, pricing, Rob's bio | Decisions | ⊘ BLOCKED | Needed for C01 |
| D6 | Lesson pricing: what are the rates? | Decisions | ⊘ BLOCKED | Needed for services table seed |
| D7 | Knowledge base documents for RAG (what does Rob want AI to know?) | Decisions | ⊘ BLOCKED | Phase 2 prep |

# SECTION 8 — What To Do Right Now

In priority order. Do not skip ahead.

| Order | Action | Who |
| --- | --- | --- |
| 1 | Merge dev/restructure branch into main on GitHub | Rob (2 mins) |
| 2 | Sign up for Clerk — create NexDrive application | Rob (10 mins) |
| 3 | Sign up for Cloudflare — create R2 bucket (Sydney) | Rob (10 mins) |
| 4 | Sign up for Upstash — create Redis instance (Sydney) | Rob (5 mins) |
| 5 | Create .env.local file — add all credentials | Claude guides Rob |
| 6 | Connect GitHub repo to Vercel — first deploy | Rob + Claude |
| 7 | Decide payment provider (Stripe recommended) | Rob decision |
| 8 | Provide website content (services, pricing, bio) | Rob |
| 9 | Build C08 booking engine API (Claude builds) | Claude |
| 10 | Build C18 notifications (email + SMS) | Claude |

This document was generated from the NexDrive System Architecture v1.1, PRD v2.1, and all 20 SPEC documents. It reflects the actual state of the project as of February 2026.